# Appendix A   CEB Report Risk Register         Compulsory Purchase

Risk Score Impact Score: 1 =Insignificant; 2 = Minor; 3 = Moderate; 4 = Major; 5 = Catastrophic Probability Score: 1 = Rare; 2 = Unlikely; 3 = Possible; 4 = Likely; 5 = Almost Certain

| No. | Risk Description Link to Corporate Obj | Gross Risk |  | Cause of Risk | Mitigation | Net Risk |  | Further Management of Risk: Transfer/Accept/Reduce/Avoid |  | Monitoring Effectiveness |  |  |  | Current Risk |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | I | P |  | Mitigating Control: Level of Effectiveness: (HML) | I | P | Action: Action Owner: Mitigating Control: Control Owner: | Outcome required: Milestone Date: | Q 1 | Q 2 | Q 3 | Q4 | I | P |
| 1 | Financial Costs | 2 | 3 | Cost incurred as a result of Compulsory purchase process higher than estimated Abortive costs if CPO application rejected. Compensation costs higher than estimated | Early and full involvement of Legal. (M) Sound justification for taking formal action and full professional advice (M) Professional advice obtained (M) | 2 | 1 | Reduce through regular and full involvement with legal, services, incl external advocacy. Reduce through detailed and appropriate professional advice Reduce through detailed and appropriate professional advice | Outcome required: Cost effectiveness No abortive costs Costs in line with budget |  |  |  |  |  |  |
| 2 | CPO request denied | 3 | 3 | Insufficient environmental, economic or social benefits leading Secretary of state to reject Order An objector raises issues that persuade the Secretary of State to reject or modify the Order | Sound justification for order supported by professional advice (M) The adherence to the correct procedures and adoption of best practice at all stages. (M) | 3 | 2 | Reduce through detailed professional advice Reduce through close liaison with Legal Services or consultants at all stages | SoS grants CPO. SoS grants CPO |  |  |  |  |  |  |
| 3 | Adverse Publicity | 3 | 3 | Use of CPO powers viewed adversely by public | Provide transparent and clear explanation of the reasons for taking formal action. (M) Encourage positive press through contact with local media. (M) | 2 | 2 | Action: Regular updates provided to media on empty properties brought back into use and action taken to bring them back into use. . | Positive Press |  |  |  |  |  |  |