|  |  |
| --- | --- |
| To: | Housing Panel |
| Date: | 26th April 2017 |
| Report of: | Property Services Manager |
| Title of Report: | Great Estates Programme |

|  |  |  |
| --- | --- | --- |
| Summary and recommendations | | |
| Purpose of report: | | To update the Housing Panel on works completed under the great estates programme and proposals for future works and funding |
| Corporate Priority | | Meeting Housing Needs |
| Policy Framework | | Housing Strategy |
| Recommendation(s):: | | |
| 1. | The Panel are asked to note the contents of this report | |

|  |  |
| --- | --- |
| Appendices | |
| Appendix 1 | Examples of work completed during 16/17 |
|  |  |

# Introduction and background

1. The Council approved funding for a programme of work designed to improve the external environment of its housing estates. A team has been put together to co-ordinate and programme this work and has worked very closely with Direct Services who have delivered most of the work on site. Works have included off street parking provision, increased block security, environmental improvements, and redesign of refuse areas, installing internal floor coverings to common areas.
2. This report outlines work completed to date and proposals for future works

# Funding

1. Below is the budget approved by Council in Feb 2017 along with budget and spend for 16/17

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **16/17** | **17/18** | **18/19** | **19/20** | **20/21** |
| Approved budget | 1,650,621 | 1,200,000 | 1,200,000 | 1,200,000 | 600,000 |
| Actual spend | 1,250,621 |  |  |  |  |
| Carry forward on identified schemes |  | 400,000 |  |  |  |
| **TOTAL** | **-400,000** | **1,600,000** | **1,200,000** | **1,200,000** | **600,000** |

1. It will be noted that there is a carry forward of £400,000 from 16/17 into 17/18. This is for schemes which were not completed during 16/17 due to the need to carry out consultation and obtain the necessary approvals which has extended the lead in time for these works.
2. Learning from this, we are now beginning the planning of schemes much earlier and are programming works accordingly, in order to avoid future carry forwards wherever possible.

**Identification of schemes**

1. Schemes are identified in four ways.
2. Requests from ward councillors
3. Identification of specific issues on estates by Tenancy Management Officers
4. Identification of areas where off street parking is uncontrolled and damaging the immediate environment
5. Supplementary works in conjunction with the cyclical painting and repairs programme to provide a co-ordinated response and to maximise the impact of works on an estate to improve the appearance and immediate environment.

**Resident consultation**

1. Resident consultation is seen as key to the success of any improvements. A process has been developed whereby initial plans are drawn up and tenants are then consulted on the proposals. This is done via open evenings, door knocking and individual letters. Tenant’s initiatives have assisted in this approach which has proved to be very successful.
2. During the consultation residents are asked for their views on the proposals and to put forward any ideas that they may have. Wherever possible we incorporate tenant’s suggestions into the final scheme. This would include the layout of any landscaping and surface treatments, planting and designation of certain areas for specific uses.
3. Residents are also consulted on security measures where appropriate. One such example is the introduction of wireless door entry which gives residents much better control via smart phones and other similar devices.

**Developing the overall approach**

1. We have put together a small team to project manage and co-ordinate this work. This includes a project manager, surveyor and architectural assistant.
2. Experience has taught us that detailed planning is essential to ensure smooth delivery of the projects, and lead in times can often be extended in order to undertake resident consultation, finalise the agreed plans and receive planning permissions. In some cases it is also necessary to undertake S20 leaseholder consultation in order to recover some of the costs.
3. Direct Services undertake the majority of the work through their maintenance department, engineering department, and Parks.

**Schemes completed during 16/17**

|  |  |
| --- | --- |
| Colemans Hill 1-43 | Environmental improvements, security, |
| Druce Way 28-55 | New bin stores |
| Warburg Crescent 31-58 | New bin stores |
| Whitworth Place 1-24 | New bin stores |
| Overmead Green 7-29 | Garden environment and bin stores |
| Preachers Lane/ Friars Wharf | Door entry and new entrance doors |
| Linnet Close 7-24 | Garden environment |
| Taggs Gate & Stowford Road | Level forecourts on demolished garage sites on HR land |
| Denny Gardens | Community garden |
| Various | Floor coverings |
| Various | Car parking schemes |

**Proposed works for 17/18**

1. The programme currently identified for the coming financial year is below. Other works identified during the year may be added if there is sufficient funding within the year and subject to the statutory approvals required.
2. The main focus of the 17/18 programme is on Townsend Square. This estate has had little done to it over the past ten years and we are combining our resources to improve parking, the external appearance of the blocks, landscaping and security. We hope that by combining works from several budgets in one co-ordinated approach we will increase the overall impact of he works and make a significant difference to the estate environment.
3. We are also undertaking a review of all blocks on Blackbird Leys in order to inform a prioritised programme of improvement works for future years. This will involve developing a design solution for each block type.

|  |  |
| --- | --- |
| Wolsey House 214-240  Riley House 86-212 | Door entry |
| Hawksmoor Road 1-84 | Garden environment |
| Birchfield Close 21-55 | Garden environment |
| Cowley Road 151a, Flats 1-9 | Roof Garden/Environment |
| Townsend Square | Environmental improvements and car parking in association with cyclical painting and repairs |
| Blocks on blackbird leys | Assessment of all blocks and prioritisation for future improvement works |

# Financial implications

1. None

# Legal issues

1. None

# Conclusion

1. The great estates funding has enabled the council to address long standing issues on our estates that have been a concern for members and residents. We have developed our approach to this programme of work with Direct Services who are able to carry out the majority of the work.
2. Feedback from residents where work has been completed is very positive and early consultation with them ensures we address their concerns directly, leading to more effective solutions to some of the problems experienced on the estates.
3. Because there is identified funding for the next four years we are able to plan larger schemes of works and prioritise these going forward. The initial work on Blackbird Leys outlined above is an example of this.
4. We have developed a “one council” approach to this project involving a number of different departments within the council to deliver the programme of work and project teams have been set up where appropriate to co-ordinate and deliver the work

|  |  |
| --- | --- |
| **Report author** | Martin Shaw |
| Job title | Property Services Manager |
| Service area or department | Housing & Property |
| Telephone | 01865 252544 |
| e-mail | mshaw2@oxford.gov.uk |