To: 	City Executive Board

Date:	21 July 2011

Report of:		Head of City Leisure & Parks

Title of Report: 	Award of the contract to construct a new competition standard swimming pool adjoined to Blackbird Leys Leisure Centre.

# Summary and Recommendations

Purpose of report:      To recommend the approval of the tender for the

construction of a competition standard swimming pool

adjoined to Blackbird Leys Leisure Centre.

# Key decision? 		Yes

Executive lead member: 		Councillor Van Coulter

Report approved by:

Finance:	Nigel Kennedy

Legal:					Jeremy Thomas

Procurement:                              Jane Lubbock

Policy Framework:

Corporate Plan

- Strong & Active Communities

- An Effective & Efficient Council

Recommendation(s):

- That the City Executive Board approves the construction of the competition standard swimming pool that will be adjoined to Blackbird Leys Leisure Centre.

- That delegated authority is awarded to the Executive Director of City Services in consultation with the Head of Law and Governance to award the construction contract to Willmott Dixon.

3.	To delegate authority to the Executive Director of City Services to amend the contract with Fusion Lifestyle to include the management of the new competition standard pool, subject to the agreement of satisfactory terms.

4.	That Officers implement a decommissioning plan for Temple Cowley and Blackbird Leys Pools.

1.	Background

1.1	In May 2009 the Leisure Facilities Review was approved by the City Executive Board. The Board gave project approval for a new pool at Blackbird Leys Leisure Centre which on completion would enable the closure of Temple Cowley Pools and Blackbird Leys Pool.

1.2	Following a feasibility study the full business case was subsequently agreed by the City Executive Board in September 2010.

1.3	This report updates the position following the tender process and recommends the way forward.

2.	Facility Design

2.1	The scheme consists of the original eight lane 25 metre competition standard pool, a floating floor enabling flexible programming of sessions, a teaching pool, spectator seating and a toddler fun pool.

2.2	Additional elements were added following the pre-planning consultation. They are a poolside sauna, a soft play area, an increased number of individual showers, improved disabled adaptations, increased spectator seating, flexible changing group rooms that can be segregated by gender when required, modesty screening to the poolside, increased parking spaces and local transport infrastructure improvements.

3.	Tender Process

  - The tender process was detailed in the report approved by the City Executive Board on the 9th of March 2011.

  - In accordance with the City Executive Board report of the 9th March, Willmott Dixon were appointed to undertake certain limited preliminary work on the project, but on the basis that having successfully tendered for the substantive construction contract, they were in place to be appointed to undertake the substantive contract in the event that the Council decided to proceed with the project. The construction contract would, therefore, now be let subject to Willmott Dixon’s guaranteed maximum price, reduced by further value engineering, to ensure that costs are held within budget.

  - The guaranteed maximum construction price excluding fees and contingencies is £7,148,000.

  - The NEC3 form of contract will be used and this will dovetail the NEC3 contract for professional services in place for Mace who are providing the technical professional support and project management support to the project.

  - The contract will require Willmott Dixon to provide a bond of 10% of the construction value, require full transparency of the sub-contractor pricing for each work package and will commit Willmott Dixon to payment of the sub-contractors in accordance with the Fair Payment Charter.

3.6   	Where possible, at least one local firm submitted a bid for each package of works. This resulted in 27 local firms receiving the opportunity to bid for various work packages.

4.	Management of the New Pool

4.1	The leisure contract details that Fusion Lifestyle will be the preferred operator for the new pool which enables the integrated operation of the pool alongside the current dryside facilities.

4.2	Officers are currently negotiating with Fusion Lifestyle to provide a final contract offer that presents excellent value for money. This will enable a saving of over £300,000 per year on the combined operating costs of Temple Cowley Pools and Blackbird Leys Pool. It is recommended that delegated authority be granted to the Executive Director of City Services to negotiate and agree terms with Fusion Lifestyle. The Corporate Director for Finance and Efficiency will be asked to validate that the negotiated terms provide best value prior to the contract variation being agreed.

5.	Options

1)	Progress with the construction of the new pool and consequently close Temple Cowley Pools and Blackbird Leys Pool.

This option reflects the Leisure Facilities Review (2009-2013) and creates a high quality, sustainable facility for Oxford. The pool would be opened shortly after the 2012 Olympics, which gives Oxford a fantastic legacy and excellent publicity for the opening of the new facility.

2)	Cancel the development and do not progress the new pool and still close both Temple Cowley Pools and Blackbird Leys Pool.

While this is the most financially advantageous option it greatly reduces Oxford’s leisure offering and does not meet the Council’s strategic objectives.

3)	Cancel the development and keep both Temple Cowley Pools and Blackbird Leys Pool open.

This does not meet the Council’s strategic objectives in terms of

increasing leisure participation and overall cost effectiveness.

6.	Level of Risk

6.1	The risks are addressed in the risk register (appendix one).

7.	Climate Change/Environmental Impact

7.1	The original aim was to achieve a BREEAM “very good” rating for the new pool. We are very confident that we will achieve at least a “very good” rating and we are close to developing one of the first BREEAM “excellent” pools in the country.

7.2	The biomass boiler enables the pool to qualify for the newly launched government funded Renewable Heat Initiative. This means that government funding will be available for up to 20 years substantially reducing the annual running costs.

8.	Contract Monitoring Arrangements

8.1	The award of contract to Willmott Dixon is through the use of the Improvement and Efficiency South East framework. This framework is used by councils in the south east for major construction projects and is recommended for use by Department for Communities and Local Government. The framework is monitored by Hampshire County Council who has a specialist team in place specifically to support and performance manage the contracts awarded through the framework.  The team is in regular contact with each supplier on the framework, monitors their financial health and contract performance through a structured review of each stage of the project.

8.2   	The monitoring support provided by Hampshire County Council includes;

Annual;

- A review of the suppliers’ financial accounts, company report, appraisal of current financial health by the finance team resulting in a report.

- Insurance, accreditation checks.

- Health and Safety review of accidents on sites that fall within the framework.

Ongoing;

- Monitoring and support to each contract awarded within the framework.

- Compliance checking that suppliers are pricing in accordance with the framework.

- The contract will also require Willmott Dixon to report on a number of key performance indicators which will also be reported to the project board. These indicators include environmental and economic targets as well as project targets relating to time and cost.

  - The Service Head for Corporate Assets will act as the client agent

overseeing the supervision of the contractor and the professional

team.

Performance Measre Definition Target

8.3	In addition to this, the project manager and procurement team will carry out monthly checks on Willmott Dixon to ensure:

- There has been no deterioration in their financial standing.

- That lead sub-contractors are being paid in accordance with the contract.

- That any change to the Willmott Dixon supply chain is notified to the Council.

This information will be provided in highlight reports to the project board.

9.	Equalities Impact

9.1	The current facilities at Temple Cowley Pools and Blackbird Leys Pool do not meet modern disabled access standards. The new facility will be fully accessible.

10.	Financial Implications

10.1	The tender result identifies a total cost for the pool, including fees and surveys and additional dryside works of £8,173,000. It is regarded as prudent despite there being a fixed price for there to be a contingency of 7%, equating to £707,000.

10.2	The project is funded from the approved £8.5 million capital programme allocation, plus £140,000 of repairs revenue and developer contributions of £380,000 (detailed in appendix two). The developer contributions of £240,000 are additional to the budget with £140,000 already being assumed in the £8,500,000. The gross cost of the project with contingencies is £8,880,000. The project will aim to minimise the use of contingencies. This position is shown in appendix three.

11.	Legal Implications

11.1	The contract with Fusion Lifestyle foresaw the option of adding a new facility to the leisure management contract with a specified price, subject to changes in service requirements.

11.2	The procurement of building works have been carried out in accordance with the Council’s Procurement, Commissioning and Contract Management Strategy using a national framework which is compliant with European Union Procurement Regulations.

11.3	Planning permission has been approved, subject to conditions, for the agreed design of the competition standard pool adjoined to Blackbird Leys Leisure Centre.

11.4	Members will be aware that recent reports in the media have suggested that there is a possible town green application in respect of Blackbird Leys Park. The Council has not, to date, been served with notice of any such application by the registration authority, but advice has been taken on the matter from leading counsel. The Council is confident that in the event that a valid town green application is made, a robust and authoritative defence can be raised to defeat any such application. The outcome of these issues can never be certain, however, it looks likely that the main impact could be a delay to the start of the construction.

12.	Conclusion

12.1	The proposed facility meets the requirement on the May 2009 Leisure Facilities Review, is fully compliant with the design specification and can be achieved within the agreed budget envelope.

Name and contact details of author: Ian Brooke

Email: ibrooke@oxford.gov.uk

Telephone: (01865) 252705

List of background papers:

CEB Report – Leisure Facilities Review (Item 10, 20th May 2009)

CEB Report - New build competition pool (Item 6, 13th January 2010)

CEB Report - Provision of swimming in the south of the city (Item 13, 1st September 2010).

CEB report - Procurement of the contractor for the new competition standard pool at Blackbird Leys (Item 18, 9th of March 2011).

Version number:	CEB FV

Appendix One - Risk Register

| Risk ID | Risk | Corporate Objective | Gross Risk | Residual Risk | Current Risk | Owner | Date Risk Reviewed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Category-000-Service Area Code | Risk Title | Opportunity/ Threat | Risk Description | Risk Cause | Consequence | Date raised | 1 to 6 | I | P | I | P | I | P |  |  |
| CEB-001-CSP | Construction company risk | T | Main construction company go into administration | Economic environment | Delay to the project and increased cost to the project will arise. Supply chain may also go into administration | 2.4.11 | 6 | 3 | 2 | 3 | 2 | 3 | 2 | IB | 1.7.2011 |
| CEB-002-CSP | Construction company risk | T | Key Subcontractors go into administration | Economic environment | Delay to the project and costs | 2.4.11 | 6 | 2 | 3 | 2 | 3 | 2 | 3 | IB | 1.7.2011 |
| CEB-003-CSP | Changes made to the pool specification | T | Problems found with design resulting in a need to make changes to the construction | Build problems | Delay to project and additional costs | 2.4.11 | 6 | 2 | 3 | 2 | 3 | 2 | 2 | IB | 1.7.2011 |
| CEB-004-CSP | Construction risk | T | Ground condition problems | Unknowns not identified in surveys / ground conditions worse than expected | Delay to the project, costs become excessive | 2.4.11 | 6 | 4 | 3 | 2 | 2 | 4 | 3 | IB | 1.7.2011 |
| CEB-005-CSP | Reputation | T | The pool does not complete on time | Delays in the process / construction | Reputational damage | 2.4.11 | 6 | 2 | 4 | 2 | 3 | 2 | 4 | IB | 1.7.2011 |

Risk Action Plan

| Risk ID | Risk Title | Action Owner | Accept, Contingency, Transfer, Reduce or Avoid | Details of Action | Key Milestone | Milestone Delivery Date | Date Reviewed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CEB-001-CL | Main construction company go into administration | JL | Reduce | IESE and Council closely monitors the lead supplier and any company changes that might affect their ability to deliver the pool. Willmott Dixon will pay their sub-contractors within 30 days. | Constant | n/a | Fortnightly |
| CEB-002-CL | Subcontractors go into administration | JL | Reduce | Project Manager and Willmott Dixon to keep in regular contact with supply chain | Constant | n/a | Fortnightly |
| CEB-003-CL | Change made to the pool specification | JB | Reduce | Mace hold relevant PI insurance. All professional team have experience of building competition standard pools | Tenders received | June 2011 | June 2011 |
| CEB-004-CL | Ground condition problems | JB | Reduce | Pre-work surveys undertaken. A prudent provisional sum has been included. | Pre start testing / works commence | July 2011 | July 2011 |
| CEB-005-CL | The pool does not complete on time | IB | Reduce | Robust project management | Facility opens | September 2012 | Fortnightly |
| CEB-006-CL | Town Green application for Blackbird Leys Park | IB | Reduce | Counsel’s opinion and preparatory work to defend any such application underway. | Receipt/dismissal of application. | n/a | Fortnightly |

| Appendix Two: Developer Contributions |
| --- |
| Within the Capital program |  |
| CAPITAL PROGRAMME REF NO. | SITE | LEGAL AGREEMENT | DEVELOPER |
| F6002 | TA Centre, Slade Barracks, Mascall Avenue, Headington | 07/02261/FUL | Berkeley Homes |
|  | 12-27 Salesian Gardens | 07/2808/FUL | Cherwell Housing Trust |
| F7003 | 231 and 233 Cowley Road | 09/1261/FUL | Mr Singh |
|  | 239 Iffley Road | 09/1372/FUL: | Exeter College, University of Oxford |
|  | 379 Cowley Road | 09/1864/FUL | Mr Clive Smith |
|  | 379 Cowley Road | 09/1863/FUL | Mr Clive Smith |
|  | 145-146 Magdalen Road | 09/01843/FUL | Vanderbilt Homes Ltd |
|  | Cardinal House, Cardinal Close | 09/01502/CT3 | Oxford City Council - Housing |
|  | Lambourn Road | 09/01499/CT | OCC (Housing) |
|  | TA Centre, Mascall Avenue | 09/1205/FUL | Berkley Homes |
|  | Highfield Adolescent Unit, Warneford | 09/02309/FUL | Ox & Bucks Mental Health NHS Trust |
| A1161 | Brake Hill & Frys Hill BBL | 712/95 | Willmott Dixon Ltd |
| Unallocated |  |  |  |
|  | 258-262 Cowley Road | 10/03110/FUL | Mr P Patel |
|  | 381 Cowley Road | 10/03135/FUL | Greenings (Oxford) Ltd |

Appendix three – Financials

| FINANCIAL STATEMENT - COMPETITION POOL |  |
| --- | --- |
|  |  |  |  |  | £000's | £000's |
| COUNCIL BUDGET |  |  |  |  |  |
| Capital Programme |  |  |  |  | 8.500 |
| Revenue repairs |  |  |  |  | 0.140 |
| Section 106 (not assumed in the £8.5m) |  | 0.240 |
| TOTAL BUDGET |  |  |  |  | 8.880 |
| EXPENDITURE |  |  |  |  |  |
| Pool Build Cost |  |  |  | 7.008 |  |
| Dryside Works |  |  |  | 0.140 |  |
|  | Total works |  |  |  | 7.148 |
| Fees |  |  |  |  | 0.859 |  |
| Survey |  |  |  |  | 0.166 |  |
|  | Total fees and surveys |  |  | 1.025 |
| Contingencies |  |  |  |  |  |
| Dewatering |  |  |  | 0.200 |  |
| General |  |  | 0.507 |  |
| 7.1% of works | Total contingencies |  |  |  | 0.707 |
| TOTAL EXPENDITURE |  |  |  | 8.880 |

# Footnotes

NEC3 is a family of contracts that facilitates the implementation of sound project management principles and practices as well as defining legal relationships.

BREEAM (BRE Environmental Assessment Method) is the leading and most widely used

environmental assessment method for buildings. “Excellent” is the highest possible rating.