To: 	Audit and Governance Committee

Date:	6th February 2012       	Item No:

Report of:		Head of Finance

Title of Report: 	Risk Management Quarterly Reporting: Quarter 2 and 3 - 2011

# Summary and Recommendations

Purpose of report:  To provide confirmation that risk reporting for quarter 2 and quarter 3 2011 has been completed and to provide a summary risk profile for Oxford City Council at a corporate and service level as at the end of quarter 3.

# Key decision No

Executive lead member:

Policy Framework: Improving value for money and service performance

Recommendation(s):

a) Audit and Governance Committee are asked to note the contents of this report.

Summary

- This report outlines the role that the Audit and Governance Committee has in relation to risk management.

- The report provides confirmation that risk reporting in quarter 2 and quarter 3 2011 has been completed.

- The report also provides an overview of the Council’s risk profile as at the end of quarter 2 and quarter 3 2011, at both a corporate and service level.

The Role of the Audit and Governance Committee in Risk Management

Council Constitution

4.	Paragraph 7.5 of the Council’s Constitution relates to the Roles of Decision Making Committees and in particular the role of the Audit and Governance Committee. In relation to risk the role of the Committee is to:

- Review risk management and in particular the way the Council identifies and deals with key risks

- Ensure that the Council allocates sufficient resources to audit and risk and takes audit and risk sufficiently seriously

Review of Risk Management Strategy

5.	Officers are currently in the process of reviewing the Council’s Risk Management Strategy.  The Audit and Governance Committee will be asked to review the proposed changes at their meeting in April 2012, ahead of a recommendation being put forward to the City Executive Board for approval.

Corporate Risk Profile:

Quarter 2 and Quarter 3 Corporate Risk Register

6.	The Risk Manager has carried out a full review of all Corporate Risks during Q2 and Q3.  The table below tracks the number of current risks on the register:

| Current Risk | Q1 | Q2 | Q3 |
| --- | --- | --- | --- |
| Red | 4 | 4 | 2 |
| Amber | 2 | 0 | 4 |
| Green | 2 | 2 | 0 |
| Closed | 0 | 2 | 0 |
| Total risks | 8 | 8 | 6 |

Corporate Risk Register mapped against the Council’s Risk Matrix:

- The risk profile of the Council is depicted in the risk scoring matrix, which maps the risks against 25 predetermined categories of probability and impact which are then RAG rated as follows

Probability

1	Rare

2	Unlikely

3	Possible

4	Likely

5	Almost Certain

Impact

1	Insignificant

2	Minor

3	Moderate

4	Major

5	Catastrophic

- Quarter 2 Corporate Risk Register Risk Matrix

Analysis of the CRR as at 30th September 2010 (quarter 2) was as follows

| Probability |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5 |  |  |  |  |  |  |
| 4 |  |  |  | 1 |  |  |
| 3 |  |  |  | 3 |  |  |
| 2 |  |  | 2 |  |  |  |
| 1 |  |  |  |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 |  |
|  |  |  |  |  |  | Impact |

9.	Quarter 3 CRR Risk Matrix

Analysis of the CRR as at 31st December 2010 (quarter 3) was as follows

| Probability |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5 |  |  |  |  |  |  |
| 4 |  |  |  | 1 |  |  |
| 3 |  |  | 4 | 1 |  |  |
| 2 |  |  |  |  |  |  |
| 1 |  |  |  |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 |  |
|  |  |  |  |  |  | Impact |

10.	There were 8 CRR risks reported in Q2, 2 of which were closed during the quarter and 6 CRR risks reported in Q3. The 2 closed risks were as follows:

CRR 017 Impact of other public sector bodies cutting their services

This risk related to the 2011/12 budget and as such has been closed. An impact assessment will be done of the County Council’s 2012/13 budget and any identified risks will be added to the appropriate risk register at that point.

CRR005 Financial Reporting (Accounts qualified)

This risk is being formally reported as closed in Q2, as the accounts have now been signed off by the Audit Commission with an unqualified opinion.

11.	No risks were transferred from the Service Risk Registers (SRR) to the Corporate Risk Register (CRR) during either Q2 or Q3.

Service Area Risk Profile

- A summary of Q2 and Q3 SRR current risks is as follows:

| Current Risk | Number of SRR risks Q2 | Number of SRR risks Q3 |
| --- | --- | --- |
| Red | 9 | 6 |
| Amber | 49 | 40 |
| Green | 46 | 54 |
| Total risks | 104 | 100 |
| New Risks | 0 | 2 |
| Closed | 15 | 8 |

- As can be seen there has been a decrease in the number of ‘red’ risks and a movement of the risk profile of the Council towards ‘green’ risks.

SRR mapped against the Council’s Risk Matrix

- The risk profile of the Council is depicted in the risk scoring matrix.  This maps risks against 25 predetermined categories in a similar way to the CRR:

- Quarter 2 SRR Risk Matrix

Analysis of the SRR as at 30th September 2010 (quarter 2) was as follows:

| Probability |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5 |  |  |  | 1 |  |  |
| 4 |  | 2 | 3 | 3 |  |  |
| 3 | 1 | 8 | 32 | 5 |  |  |
| 2 |  | 12 | 21 | 12 |  |  |
| 1 | 1 | 1 | 2 |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 |  |
|  |  |  |  |  |  | Impact |

16.	Quarter 3 SRR Risk Matrix

Analysis of the SRR as at 31st December 2010 (quarter 3) was as follows:

| Probability |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5 |  |  |  | 1 |  |  |
| 4 |  | 5 | 4 | 1 |  |  |
| 3 |  | 8 | 25 | 4 |  |  |
| 2 | 1 | 17 | 24 | 6 |  |  |
| 1 | 1 | 1 | 2 |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 |  |
|  |  |  |  |  |  | Impact |

17	Overall there has been a reduction of the number of risks reported between Quarter 2 and Quarter 3 from 104 to 100. There has been a decrease in the number of risks measured with a probability of 3/impact of 3 and probability of 2/impact 4.  These amber categories are often used more frequently than they should be, that is as a middle range risk rating and can often be an indication that risks are not being properly assessed. However, the movement seen here has resulted from an improvement in the risk profile of these risks.  Showing that risks are actively and positively being managed in this category by the Service Areas.

Financial Implications

18. 	There are no financial implications directly relevant to this report,

Legal Implications

19. 	There are no legal implications directly relevant to this report.

Name and contact details of author:-

Name: Nigel Kennedy

Job title: Head of Finance

Service Area / Department: Finance

Tel: 01865 252807 e-mail: nkennedy@oxford.gov.uk

List of background papers:

Version number: 0.2