Appendix 3: SMD Risk Register – Right to Buy Retention Agreement

| No. | Risk Description Link to Corporate Obj | Gross Risk | Cause of Risk | Mitigation | Net Risk | Further Management of Risk: Transfer/Accept/Reduce/Avoid | Monitoring Effectiveness | Current Risk |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Score Impact Score: 1 =Insignificant; 2 = Minor; 3 = Moderate; 4 = Major; 5 = Catastrophic Probability Score: 1 = Rare; 2 = Unlikely; 3 = Possible; 4 = Likely; 5 = Almost Certain |
| 1. | Liability to repay unspent retained receipts with significant compound interest. | 4 | 3 | Failure to develop sufficient volume of new affordable housing. | Ongoing development programme, plans for future developments, ability to grant aid Housing Association developments as appropriate. | 2 | 2 | Action: Reduce. Action Owner. Executive Director Housing & Regeneration Mitigating Control: Planning for use of council owned redevelopment sites as part of Estate Regeneration Programme Control Owner: Head of Corporate Assets. | Outcome required: development programme to match available retained receipts . Milestone Date: 1st April 2013 | Q 1 | Q 2 | Q 3 | Q4 | I 2 | P 2 |
| 2. | Inability to source additional funding required to “top up” retained receipts | 3 | 2 | Unpredictably high levels of successful Right to Buy applications on current stock, leading to unexpectedly high level of receipts. | Ability to grant aid developments by Housing Associations. Potential for developing/purchasing affordable housing outside city boundaries. Availability of HRA Revenue funding as per HRA Business Plan. | 2 | 2 | Action: Reduce. Action Owner. Executive Director Housing & Regeneration Mitigating Control: Planning for use of funding in grant to HA partners on schemes within & outside the city. Control owner: Head of Corporate Assets | Outcome required: Forward planning for HA owned sites in the city. Initial discussions with Has re sites outside city boundaries. Milestone Date: 1st April 2013 |  |  |  |  | 2 | 2 |