**APPENDIX 4**

**EAST WEST RAIL PHASE 1, CONDITIONS DISCHARGE APPLICATIONS**

**SUBMITTED AND DETERMINED**

**13/00907/CND** - condition 19 - appointment of Independent Experts - DISCHARGED 2nd May 2013.

**13/00917/CND** - condition 18 - Code of Construction Practice - DISCHARGED 17th September 2013.

**13/00918/CND** - condition 3: Development Sections - DISCHARGED 7th May 2013.

**13/01276/CND** - condition 9: Archaeology - PARTIALLY DISCHARGED 6th June 2013.

**13/01342/CND** - condition 11: Contaminated Land - PARTIALLY DISCHARGED 20th August 2013.

**13/01965/CND** - condition 6: implementation and maintenance of railway fencing between chainages 124995 (beginning of section H) and 127980 (approximately halfway through section I) - PARTIALLY DISCHARGED 28th January 2013.

**13/03202/CND** – condition 19: operational vibration - plain line, section H; PARTIALLY DISCHARGED 30th June 2015.

**13/03209/CND** – 11: Contaminated Land - PARTIALLY DISCHARGED 19th June 2014.

**14/00007/CND** - condition 31: Measures for the protection of the Oxford Meadows Special Area of Conservation and condition 32: Hook Meadow and Trap Ground Site of Specific Scientific Interest - PARTIALLY DISCHARGED 16th June 2014.

**14/00232/CND** – condition 19: operational vibration - switches + crossings, section H; PARTIALLY DISCHARGED 30th June 2015.

**14/02962/CND** - condition 19: appointment of replacement Independent Expert for Noise - PARTIALLY DISCHARGED 6th November 2014.

**14/03453/CND** - condition 11: Contaminated Land - Scheme of Investigation - PARTIALLY DISCHARGED 16th March 2015.

**15/00429/PDC** - permitted development check - proposed temporary compounds. PERMISSION NOT REQUIRED 20th February 2015.

**15/00442/CND** - condition 16: Method Statement: SSSIs - PARTIALLY DISCHARGED 7th April 2015.

**15/00956/CND** - condition 19: operational noise PARTIALLY DISCHARGED 30th June 2015.

**15/01978/CND** - condition 3: amendment of agreed route sections DISCHARGED 5th November 2015.

**15/02494/CND** - condition 6: implementation and maintenance of railway fencing of Section I DISCHARGED 20th October 2015.

**15/02501/CND** - conditions 31 (parts i,v and viii) and 32 (parts i,ii and vii): baseline reporting PARTIALLY DISCHARGED 5th October 2015.

**15/02673/CND** - condition 2: rail dampening- Route Section H, WITHDRAWN 12th November 2015.

**15/02893/CND** - conditions 31 (parts ii, iv, vi, vii and viii) and 32 (parts iii, v, vi and vii): Mitigation and Monitoring Report PARTIALLY DISCHARGED 19th November 2015.

**15/03110/CND** - condition 19, Part 13: Noise barriers - route section H, PARTIALLY DISCHARGED 24th December 2015.

**15/03388/CND** - condition 16: Method Statement-Route Section H and l1, PENDING CONSIDERATION .

**15/03418/CND** - condition 31 (iii) and 32 (iv): 10 year air quality report, PARTIALLY DISCHARGED 14th January 2016.

**15/03503/CND** - condition 19: operational noise route section I1, PENDING CONSIDERATION

**15/03587/CND** - condition 19: operational vibration route section I1, PENDING CONSIDERATION

**15/03590/CND** - condition 18b: Code of Construction Practice - Section I/1 PARTIALLY DISCHARGED 19th January 2016.