| To: | City Executive Board Council |
| --- | --- |
| Date: | 18 Dec 2018 28 January 2019 |
| Report of: | Head of Financial Services Head of Business Improvement |
| Title of Report: | Integrated Performance Report for Quarter 2 2018/19 |

| Summary and recommendations |
| --- |
| Purpose of report: | To update Members on Finance, Risk and Performance as at 30th September 2018. |
| Key decision: | No |
| Executive Board Member: | Councillor Ed Turner |
| Corporate Priority: | Efficient and Effective Council. |
| Policy Framework: | Corporate Plan |
| Recommendation(s): That the City Executive Board resolves to: |
| 2. 3. | Note the projected financial outturn, the current position on risk and performance as at the 30th September 2018. Recommend to Council to approve additional capital budget for the Residential on-street electric vehicle charging by £0.170 million, £0.019 million in 2018/19 and £0.151 million in 2019/20. This expenditure will be fully funded by Grant received from Innovate UK. More details are included in paragraph 9; Recommend to Council to approve additional capital budget for HCA New build project of £0.218 million. This is the final retention fee payable on the project, and is fully funded from HRA reserves. More details are included in paragraph 9. |

| Appendices |
| --- |
| Appendix A Appendix B Appendix C Appendix D | Corporate Integrated Dials General Fund - September 2018 Forecast Outturn Capital Programme - September 2018 Forecast Outturn HRA - September 2018 Forecast Outturn |

# Introduction and background

1.	This report updates the Board on the financial, corporate performance and corporate risk positions of the Council as at 30th September 2018.  A brief summary is as follows:

- Financial Position

- General Fund – the outturn position is forecast to be an adverse variance of £0.154 million (0.70%) against the latest net budget of £22.098 million;

- Housing Revenue Account – the outturn position is forecasting a nil variance against the budgeted deficit of £1.440 million;

- Capital Programme – the outturn position is forecasting a favourable variance of (£15.945) million against the latest budget of £109.665 million;

- Performance – 64% (7) of the Council’s corporate performance targets are being delivered as planned, 27% (3) are below target but within acceptable tolerance limits, 9% (1) is currently at risk;

- Corporate Risk Management – There are 3 red and 9 amber corporate risks at the end of quarter 2.  More details of risks can be found in paragraphs 18-23.

Financial Position - General Fund Revenue

- The overall Net Budget Requirement agreed at Council in February 2018 was £22.098 million. Since setting the budget, service area expenditure has increased by a total of £1.069 million which mainly represents unspent budget approved for carry forward from 2017/18 being added to 2018/19 budgets, and release of grants held in reserves. These adjustments have been funded by a corresponding release from Earmarked Reserves to ensure that the Net Budget Requirement remains unchanged.  There has also been a release from contingencies of £0.472 million, £0.198 for Business Rates uplifts across the service areas arising from the revised Business Rates Revaluation and £0.275 million to fund the partnership payment made.

- Virements between service areas, authorised under delegated powers by the Council’s Head of Financial Services totalling £0.761 million have also taken place,  the most notable of which (£0.350 million) relates to the release from Transformation funds for ongoing projects and £0.105 million being the allocation of the training budget across service areas.  There is no change to the Council’s Net Budget Requirement.

- At 30th September 2018 the General Fund revenue account is projecting an adverse variance of £0.154 million against the latest budget of £22.098 million.    The key variances are:

- Direct Services Client – £0.494 million adverse variance arising from a decline in car parking income.  It was originally envisaged that visitor numbers travelling into the city by car would significantly increase with the opening of Westgate and City Council car parks would benefit, however  any increased business together with existing business appears to have gone to the Westgate car park.  Worcester Street and Oxpens car park are both seeing a decline in usage which is having a significant impact on income.

- Funding – £0.400 million favourable variance which is due to Business Rates income from the properties in the Westgate centre being rated higher than expected, and therefore providing additional income above that originally budgeted for.  We should note we are receiving approx.  £1m in additional income from Westgate as a result of additional business rates.

- Oxford Direct Services Ltd – an additional £0.300 million is expected to be returned to the Council from Oxford Direct Services Limited, this is following the final agreement of the S42+ contract which will result in an additional contribution and hence an increased dividend return back to the Council.

- Interest receivable - £0.360 million adverse variance which mainly due to reduced interest from loans made to Council’s wholly owned company Oxford City Housing Ltd and its Joint Venture, Oxwed. Reduced activity below that forecast in the Housing Company and a delay in the transfer of land at Oxpens has resulted in a lower level of drawdowns of capital loans being made by the Companies.

Housing Revenue Account

- The budgeted deficit agreed at Council in February 2018 was £1.440 million, and the Housing Revenue Account is currently forecasting a nil variance against this deficit.  However some budget variations have been made across the HRA and the most notable are:

  - Management and Services (stock related) – projected favourable variance of £0.426million. This is an accounting adjustment to reflect the full cost of work undertaken by Oxford Direct Services Ltd which was previously restricted.  This is offset by a corresponding transfer to capital financing reserves to ensure no overall variance in the HRA.

  - Other Revenue Spend (Stock Related) – projected adverse variance of £0.218 million against the approved budget.  This is the release of the carry forward budget, for additional staff costs, furniture in sheltered blocks and to fund capital projects.  This has a nil impact overall as the funding was held in reserves.

  - Responsive & Cyclical Repairs – projected adverse variance of £0.128 million against the approved budget.  This is the release of the carry forward budget for additional costs on Health and Safety works.  This has a nil impact overall as the funding was held in reserves.

- The Council has successfully submitted a bid into the Social Sector ACM Cladding Remediation Fund.  Confirmation has been received and we expect to receive £1.000 million back in the near future. This revenue will be returned to the Capital Financing Reserve from where the original funding of the project was made.

Capital

- A thorough review has been made of the Capital Programme as at the end of September 2018 and this has led to a significant amount of slippage into future years.  The projected outturn on the Capital Programme is currently a favourable variance of £15.945 million against the latest budget of £109.665 million. The main variances are:

GENERAL FUND

- ICT projects – a net movement of £0.017 million, this is made up from slippage of £0.200 million for the CRM application due to a delay in the start of the project; pulling forward £0.300 million for the End-Point devices as the majority of this project is expected to complete in this financial year and slippage of £0.083 million on the BT One Phone project which requires further scoping work;

- Pedestrianisation of Queen Street – £0.500 million is to be slipped into 2019/20, to allow the project to be planned in line with other developments;

- Acquisition of Investment Properties – £2.172 million is to be slipped into 2019/20.  The work that had been planned to be undertaken for this project in Cave Street is being re-evaluated and is unlikely to take place this financial year.

- 1-5 George Street – £3.353 million is to be slipped into 2019/20 so that the details of the project can be reconsidered;

- Gloucester Green Car Park – £0.100 million to be slipped into 2019/20, the work is now at the final tender design stage and expected to start on site in January 2019, therefore the work will continue into the next financial year;

- East Oxford Community centre – £4.000 million to be slipped into 2019/20 The feasibility stage is currently in progress with design work being undertaken from Dec 2018 and works commencing in Spring 2019;

- Jericho Community Centre – £0.200 million to be slipped into 2019/20, no spend has occurred on this project to date;

- Bullingdon Community Centre – £0.403 million is to be slipped into 2019/20, work is being undertaken on the design of this project, but the remaining balance is to be slipped and considered along with a request for additional funding to undertake the scheme;

- CCTV suite upgrade – £0.080 million is to be slipped into 2019/20, no progress has been made on this project in year, it will commence next year;

- Car Parking Oxpens – £0.243 million is to be slipped into 2019/20.  This project is to carry out the required adjustments to the site, these will not be required until early in the next financial year;

- Extension of Seacourt Park and Ride – £3.217 million is to be slipped, this is the remaining balance of funding.  It is important to get the detail of this project right and it is unlikely that works will commence  in this financial year;

- R&D Feasibility Fund – £0.165 million will be slipped into 2019/20 to enable pipeline schemes to utilise the fund in next financial year;

- Residential on-street Electrical Vehicle charging - £0.019 million, Grant funding of £0.170 million has been awarded to the Council from Innovate UK to install on-street charging technologies and undertake research into its benefits to inform future roll out.  £0.019 million of this grant funding is expected to be spent in the current financial year and the remaining in 2019/20.

HRA

- Extensions & Major adaptations – £0.050million some schemes are slipping into next year;

- Insulation Works – £0.200 million underspend, £0.100 million to be moved into Structural scheme and the remaining £0.100 million to be slipped in to next financial year:

- Fire doors – £0.250 million to be slipped into next year, a 10 year work programme is now in place and Oxford Direct Services are to carry out the work;

- Compulsory purchase of property – £0.475 million to be slipped  as one of the properties will not complete until 2019/20;

- Social Rented Housing Acquisitions – £0.944 million to be slipped as there are no properties to be purchased on the horizon.

- HCA New Build - £0.218 million additional budget to be added to the scheme, fully funded by HRA reserves.  This is to cover the expenditure required for the final retention fees to the main contractor.

Performance Management

- There are eleven corporate performance measures that are monitored during the year. Seven (64%) are being delivered as planned, three (27%) are below target but within acceptable tolerance limits, and one (9%) is at risk of not meeting their target.

- Of the seven that are being delivered as planned, one relates to Vibrant and Sustainable Economy, one relates to Meeting Housing Need, three to Strong and Active Communities, one to Cleaner Greener Oxford and one to an Efficient and Effective Council.

- The measure that is not meeting its targets is as follows:

  - Number of new homes granted permission in the city – Target of 200 and an actual of 126 as at end of September.  A further 9 dwellings were granted consent in Sept 2018, with a number of other dwellings in the pipeline to be granted consent.

Corporate Risk

- Following a recent workshop with Directors and Heads of Service an updated Corporate risk register has now been approved for 2018/19.  There are now twelve risks, three of which are Red and the remaining nine are Amber.

- The three red risks are as follows:

  - Housing - The Council has key priorities around housing which include ensuring housing delivery and supply for the City and enabling sufficient house building and investment. Insufficient housing in the City leads to an increase in homelessness which has an impact on residents. There are also health and quality of life issues. The Council is implementing delivery methods for temporary accommodation and accommodation for homelessness prevention which include a rent guarantee scheme, a growth deal to facilitate additional affordable housing and a tranche of property purchases to be delivered via the scheme with Real Lettings.

- Local Government Reorganisation – There is a risk that re-organisation is imposed to the detriment of the Council and the City. Progress has been achieved in securing agreement from all 6 Councils to the Housing and Growth Deal which should be the priority focus for all Councils and stronger Growth Board governance arrangements will help make the case against restructuring. The Government has put a hold on any unitary decision for the time being.

- Delivery of Services by External Suppliers/Partnerships/Supply Chain – The negative performance of suppliers/partners has a direct impact on the Council’s ability to achieve its goals. Lack of a co-ordinated response or weak relationships with partners can lead to the withdrawal of services, increasing the burden on the City Council services and poorer outcomes for communities. Effective relationship management across partners will help manage risks around service delivery.

- Four new risks were added in the review, these were assessed for their level of probability and impact and an overall risk rating was applied to each. Mitigations have also been put in place for each of these new risks, to ensure that they are managed and that the risk does not increase or have an adverse affect.  The new risks are:

  - Health & Safety (Buildings) (AMBER) – failure to comply with Health & Safety legislative requirements which ensure the safety of buildings could potentially lead to a HSE investigation and substantial fines.  (See also para 15 above)

  - Resilience of Trading Models (AMBER) – risk that the Council Companies are not successful and fail to deliver outputs and financial returns. Returns from companies now form a major part of the Councils Budget Strategy and although governance continue sot be strengthened this continues to be an area to closely monitor.

  - Business Continuity Planning & Disaster Recovery including ICT Recovery Plan (AMBER) – relates to ensuring that the Council continues to function in the event of a major incident. The Council has recently undertaken a BCP test scenario and will take the feedback to improve its processes

  - Terrorism (AMBER) - the city is a popular historical and educational destination with many high profile events held through-out the year.  Whilst there is no higher risk to the Council than previously the subject matter has taken on a more prominence nationally as one to monitor.

- One risk was removed - Community Cohesion. The Council have sufficient mitigating controls currently in place and the risk will continue to be monitored by the Service Area.

Financial implications

# All financial implications are covered in the body of this report and the Appendices.

Legal issues

# There are no legal implications directly relevant to this report.

Level of risk

# All risk implications are covered in the body of this report and the appendices

Equalities impact

# There are no equalities impacts arising directly from this report.

| Report author | Nigel Kennedy Helen Bishop |
| --- | --- |
| Job title | Head of Financial Services Head of Business Improvement |
| Service area or department | Financial Services/Business Improvement |
| Telephone | 01865 252708 |
| e-mail | nkennedy@oxford.gov.uk/hbishop@oxford.gov.uk |

Background Papers: None