DECISIONS DELEGATED TO OFFICERS

| Decision title: | Gasworks Pipe Bridge – Option to repair stage 2. |
| --- | --- |
| Decision date: | 03/12/2021 |
| Source of delegation: | Part 4.4 of the Council’s Constitution: All executive functions except the ones in Part 4.5, 4.6, and 4.7 are delegated to the officers in the senior management structure |
| What decision was made? | To approve expenditure of £80,000 to develop the design to repair the Gasworks Pipe Bridge and submit the AIP the Oxfordshire County Council. |
| Purpose: | To design and seek approval for the repair of the Gasworks Pipe Bridge. |
| Reasons: | A structural report of the Gasworks Pipe Bridge received in February stated that the bridge was unsafe and it was decided to close the bridge for the safety of the public. Subsequently the options have been evaluated and repair has been agreed as the preferred option. |
| Decision made by: | Jane Winfield, Head of Corporate Property |
| Other options considered: | Other options have been considered as part of the options appraisal, these included:- - Option 1: Demolish existing bridge and build new bridge on existing footprint - Option 2: Strengthen and refurbish existing bridge (steelwork and repair of precast concrete deck planks) - Option 3: No changes to existing bridge. Build new bridge to the east or west of existing bridge - Option 4: Strengthen and refurbish existing bridge (steelwork) and replace existing concrete deck (recommended option) |
| Documents considered: | Structural report of the Gasworks Pipe Bridge |
| Key or Not Key: (see notes below): | Not key |
| Wards significantly affected: | None |
| Declared conflict of interest: | None |
| This form was completed by: Name & title: Date: | James Axford – Senior Engineer 03/12/2021 |

Approval checklist

| Approver | Name and job title | Date |
| --- | --- | --- |
| Decision maker | Jane Winfield | 03/12/2021 |

Consultee checklist

| Consultees | Name and job title | Date |
| --- | --- | --- |
| Cabinet Member(s) | Cllr Turner, Cabinet Member for Finance and Asset Management | 16/12/2021 |